UNIVERSITY OF BEDFORDSHIRE

DEPARTMENT OF COMPUTER SCIENCE AND TECHNOLOGY

FINAL YEAR PROJECT

WEEKLY PROGRESS REPORT FORM

| Student’s Name: Arun Sagar Rai | Supervisor’s Name: Pawan KC |
| --- | --- |
| Project Title: SilentHelp |  |
| Week No: 1 | Report No: 1 |
| Summary of progress (including any problems) | - Identify how can I proceed further to built this project SilentHelp. - Created a GitHub repo and added Pawan KC Sir as a collaborator. - Committed all work done by me in documentation and code. - Completed project environment setup. - Completed writing the abstract, acknowledgement, and introduction. |
| Plan for next week | - Start coding for calculator disguise ui. - Complete writing about project background, problem statement, proposed solution. - Reflect the changes in repo. |
| Supervisor’s comments |  |

Student’s Signature .............................................. Date ...............................

Supervisor’s Signature ....................................... Date ...............................