UNIVERSITY OF BEDFORDSHIRE

DEPARTMENT OF COMPUTER SCIENCE AND TECHNOLOGY

FINAL YEAR PROJECT

WEEKLY PROGRESS REPORT FORM

| Student’s Name: Arun Sagar Rai | Supervisor’s Name: Pawan KC |
| --- | --- |
| Project Title: SilentHelp |  |
| Week No: 3 | Report No: 3 |
| Summary of progress (including any problems) | 1. Completed the calculator disguise UI and improved the layout and user interaction. 2. Completed the hidden SOS access mechanism within the calculator interface. 3. Completed the design of the trusted emergency contacts screen and basic contact configuration flow. 4. Completed the initial emergency alert and location-sharing workflow and tested the main workflow on a physical Android device. 5. Reviewed the system architecture diagram and improved it in the project documents based on supervisor feedback. |
| Plan for next week | 1. Integrate Firebase services to support the application backend and data storage. 2. Implement the trusted contact data storage and retrieval functionality. 3. Continue development of the SOS alert and real-time location-sharing functionality. 4. Test the emergency workflow under different network and device conditions and fix identified issues. 5. Update the contextual report with the completed development and system design work. |
| Supervisor’s comments | UI looks good. Continue the development of other functionality and improve the system architecture diagram in the documents. |

Student’s Signature .........................................................   Date ...............................

Supervisor’s Signature ....................................................   Date ...............................