UNIVERSITY OF BEDFORDSHIRE

DEPARTMENT OF COMPUTER SCIENCE AND TECHNOLOGY

FINAL YEAR PROJECT

WEEKLY PROGRESS REPORT FORM

| Student’s Name: Arun Sagar Rai | Supervisor’s Name: Pawan KC |
| --- | --- |
| Project Title: SilentHelp |  |
| Week No: 4 | Report No: 4 |
| Summary of progress (including any problems) | 1. Integrated Firebase services for backend support and data storage. 2. Implemented trusted contact data storage and retrieval. 3. Continued the SOS alert and real-time location-sharing functionality. 4. Tested the emergency workflow and fixed the main issues found. |
| Plan for next week | 1. Continue development of hidden emergency triggers. 2. Improve alert reliability and location accuracy. 3. Test the application under different network and device conditions. 4. Update the project diagrams and documentation. |
| Supervisor’s comments |  |

Student’s Signature .........................................................   Date ...............................

Supervisor’s Signature ....................................................   Date ...............................