UNIVERSITY OF BEDFORDSHIRE

DEPARTMENT OF COMPUTER SCIENCE AND TECHNOLOGY

FINAL YEAR PROJECT

WEEKLY PROGRESS REPORT FORM

| Student’s Name: Arun Sagar Rai | Supervisor’s Name: Pawan KC |
| --- | --- |
| Project Title: SilentHelp |  |
| Week No: 2 | Report No: 2 |
| Summary of progress (including any problems) | 1. Started development of the calculator disguise UI using Flutter and Dart. 2. Created the basic calculator layout, buttons, display area, and initial interaction flow. 3. Organised the project structure for the UI and reusable components. 4. Completed the initial writing for the project background, problem statement, and proposed solution. 5. Tested the application, resolved initial Flutter UI/configuration issues, and committed updates to GitHub. 6. Made System Architecture of SilentHelp in draw.io. |
| Plan for next week | 1. Continue the calculator disguise UI and improve the layout and user interaction. 2. Implement the hidden SOS access mechanism within the calculator interface. 3. Design the trusted emergency contacts screen and basic contact configuration flow. 4. Begin implementing the emergency alert and location-sharing workflow. 5. Test the main workflow on a physical Android device and document any issues found. |
| Supervisor’s comments |  |

Student’s Signature .........................................................   Date ...............................

Supervisor’s Signature ....................................................   Date ...............................